PROJECT 1: THE SUGAR TRAP

Market Gap Analysis — Sprint Plan

Client: Helix CPG Partners  |  Dataset: Open Food Facts

Total Duration: 5 Days  |  5 Sprints

Sprint Overview

| Sprint | Focus | Duration | Tasks | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint 1 | Data Ingestion & Cleaning | Days 1–2 | 8 tasks | A cleaned Pandas DataFrame / CSV file |
| Sprint 2 | Category Wrangling | Days 2–3 | 8 tasks | categorized_food_data.csv with a clean Primary_Category column |
| Sprint 3 | Nutrient Matrix Visualization | Days 3–4 | 8 tasks | Publicly accessible dashboard link |
| Sprint 4 | Recommendation & Key Insight | Day 4 | 7 tasks | Updated dashboard with Key Insight box + Bonus ingredient analysis |
| Sprint 5 | Candidate's Choice, Polish & Submission | Day 5 | 11 tasks | Completed submission: GitHub repo + Dashboard + Presentation + Submission Form |

Sprint 1: Data Ingestion & Cleaning

Duration: Days 1–2   |   User Stories Covered: User Story 1: Data Ingestion & The Clean Up

Sprint Goal

Download the Open Food Facts dataset, load a manageable subset (500,000 rows), and produce a clean, analysis-ready Pandas DataFrame. This sprint is the foundation — bad data in means bad insights out.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-01 | Set up Google Colab notebook & install libraries (pandas, numpy, matplotlib, seaborn, plotly) | You (Analyst) | To Do |
| TASK-02 | Download Open Food Facts CSV from world.openfoodfacts.org/data | You (Analyst) | To Do |
| TASK-03 | Load first 500,000 rows using pd.read_csv(..., nrows=500000) to avoid memory issues | You (Analyst) | To Do |
| TASK-04 | Identify and handle NULL/empty values in: sugars_100g, proteins_100g, product_name | You (Analyst) | To Do |
| TASK-05 | Filter out biologically impossible values (e.g., sugar > 100g per 100g, protein < 0) | You (Analyst) | To Do |
| TASK-06 | Drop duplicate rows (same product_name + same nutritional values) | You (Analyst) | To Do |
| TASK-07 | Export cleaned DataFrame as clean_food_data.csv for use in later sprints | You (Analyst) | To Do |
| TASK-08 | Document all cleaning decisions in a markdown cell in the notebook | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Zero NULL values in sugars_100g, proteins_100g, and product_name columns

- No rows with sugar > 100g or protein > 100g (per 100g of product)

- Cleaned DataFrame exported and saved as clean_food_data.csv

- Notebook cell showing before/after row counts (e.g., 500,000 → 380,000 after cleaning)

| Tools Required - Google Colab - Python (pandas, numpy) - Open Food Facts CSV | Pro Tip Use df.describe() first to see the range of values before cleaning. This will reveal impossible values instantly. |
| --- | --- |

Sprint 2: Category Wrangling

Duration: Days 2–3   |   User Stories Covered: User Story 2: The Category Wrangler

Sprint Goal

Parse the messy 'categories_tags' column and assign every product a clean, human-readable 'Primary Category'. This turns 10,000 confusing tags into 5+ useful buckets that business stakeholders can actually understand.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-09 | Load clean_food_data.csv from Sprint 1 | You (Analyst) | To Do |
| TASK-10 | Inspect the categories_tags column — understand the comma-separated format (e.g., en:snacks, en:biscuits) | You (Analyst) | To Do |
| TASK-11 | Write a keyword-matching function: scan each product's tags for keywords like 'chip', 'cookie', 'protein', 'bar', 'cereal', 'candy' | You (Analyst) | To Do |
| TASK-12 | Define at least 5 high-level category buckets: e.g., Chips & Crisps, Cookies & Biscuits, Protein Bars, Candy & Sweets, Cereals & Granola, Other | You (Analyst) | To Do |
| TASK-13 | Create a new column 'Primary_Category' in the DataFrame using the keyword function | You (Analyst) | To Do |
| TASK-14 | Handle unmatched products — assign them to 'Other' or 'Uncategorized' | You (Analyst) | To Do |
| TASK-15 | Validate: print a count of products per category to ensure no single bucket is >60% of all products | You (Analyst) | To Do |
| TASK-16 | Save updated DataFrame as categorized_food_data.csv | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- At least 5 distinct Primary Category values created

- Every row has a non-null Primary_Category value

- No single category contains more than 60% of all products

- Readable category names (e.g., 'Protein Bars' not 'en:protein-bars')

| Tools Required - Python (pandas, re) - Google Colab | Pro Tip Use str.contains() with regex=False for simple keyword matching. Test your function on 10 random rows first before running on the full dataset. |
| --- | --- |

Sprint 3: Nutrient Matrix Visualization

Duration: Days 3–4   |   User Stories Covered: User Story 3: The Nutrient Matrix Visualization

Sprint Goal

Build the core visual — a scatter plot of Sugar (X-axis) vs. Protein (Y-axis) colored by category. This is the 'money chart' that reveals the market gap. The empty top-left quadrant (High Protein + Low Sugar) is your Blue Ocean.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-17 | Load categorized_food_data.csv from Sprint 2 | You (Analyst) | To Do |
| TASK-18 | Create a Plotly scatter plot: X = sugars_100g, Y = proteins_100g, color = Primary_Category | You (Analyst) | To Do |
| TASK-19 | Add axis labels, chart title, and a legend | You (Analyst) | To Do |
| TASK-20 | Add quadrant lines: vertical line at sugar=10g, horizontal line at protein=15g to highlight quadrants | You (Analyst) | To Do |
| TASK-21 | Label the 'Empty Quadrant' (High Protein + Low Sugar) with an annotation/text box | You (Analyst) | To Do |
| TASK-22 | Add a category dropdown filter so users can show/hide specific categories | You (Analyst) | To Do |
| TASK-23 | Build the Streamlit app (or Power BI report) wrapping this chart with a sidebar filter | You (Analyst) | To Do |
| TASK-24 | Deploy dashboard to Streamlit Cloud (or publish to Power BI Web) and get public link | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Interactive scatter plot with Sugar on X-axis and Protein on Y-axis

- Products color-coded by Primary Category

- Category filter working (show/hide categories)

- Empty Quadrant visually annotated on the chart

- Dashboard accessible via public URL (no login required)

| Tools Required - Python (plotly, streamlit) - Streamlit Cloud OR Power BI Desktop + Web | Pro Tip Use plotly.express.scatter() — it handles color-coding and hover tooltips automatically. Keep axis limits at 0–60g for sugar and 0–50g for protein to avoid outliers distorting the chart. |
| --- | --- |

Sprint 4: Recommendation & Key Insight

Duration: Day 4   |   User Stories Covered: User Story 4: The Recommendation, Bonus Story: The Hidden Gem (Top Protein Ingredients)

Sprint Goal

Translate the data into a clear business recommendation that the client's R&D team can act on. This sprint is about storytelling — taking your chart analysis and writing it as a concrete, data-backed conclusion.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-25 | Identify the category with the most products in the Empty Quadrant (High Protein + Low Sugar) | You (Analyst) | To Do |
| TASK-26 | Calculate the average protein and average sugar for products in that category | You (Analyst) | To Do |
| TASK-27 | Fill in the recommendation sentence: 'The biggest market opportunity is in [X], targeting products with [Y]g protein and less than [Z]g sugar' | You (Analyst) | To Do |
| TASK-28 | Add the Key Insight box to your dashboard with this recommendation text | You (Analyst) | To Do |
| TASK-29 | BONUS: Filter products in the High Protein cluster (protein > 15g, sugar < 10g) | You (Analyst) | To Do |
| TASK-30 | BONUS: Analyze ingredients_text column — use str.contains() to count occurrences of: 'whey', 'soy', 'peanut', 'almond', 'egg', 'casein', 'chickpea' | You (Analyst) | To Do |
| TASK-31 | BONUS: List the Top 3 most common protein sources found and add to dashboard | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Key Insight box visible on dashboard with the completed recommendation sentence

- Recommendation references specific numbers (protein grams, sugar grams)

- BONUS: Top 3 protein ingredients listed with their frequency counts

| Tools Required - Python (pandas) - Streamlit / Power BI - Dashboard from Sprint 3 | Pro Tip For the ingredient analysis, lowercase everything first: df['ingredients_text'].str.lower(). This prevents missing 'Whey' vs 'whey' matches. |
| --- | --- |

Sprint 5: Candidate's Choice, Polish & Submission

Duration: Day 5   |   User Stories Covered: Section 6: The Candidate's Choice Challenge, Section 7: Submission Guidelines

Sprint Goal

Add your own creative analysis to demonstrate business acumen, then finalize all deliverables — notebook export, GitHub repo, presentation deck, and README — and submit via the official form.

Tasks

| Task ID | Description | Owner | Status |
| --- | --- | --- | --- |
| TASK-32 | Design and implement your Candidate's Choice feature (e.g., Nutri-Score rating analysis, price vs. nutrition comparison, trending ingredient tracker) | You (Analyst) | To Do |
| TASK-33 | Write a 2-3 sentence justification for your choice — explain the business value it adds | You (Analyst) | To Do |
| TASK-34 | Add the Candidate's Choice chart/metric to your dashboard | You (Analyst) | To Do |
| TASK-35 | Review and clean up all notebook cells — add markdown explanations above each major code block | You (Analyst) | To Do |
| TASK-36 | Export notebook as HTML: File > Download > Download .html in Google Colab | You (Analyst) | To Do |
| TASK-37 | Create a GitHub repo (public), upload .ipynb notebook file + HTML export. Add .gitignore to exclude the CSV file | You (Analyst) | To Do |
| TASK-38 | Build a 5-8 slide presentation in Google Slides or Canva: Problem > Data > Cleaning > Visualization > Recommendation > Candidate's Choice | You (Analyst) | To Do |
| TASK-39 | Update README.md with: Executive Summary, Notebook link, Dashboard link, Presentation link, Technical Explanation | You (Analyst) | To Do |
| TASK-40 | Test ALL links in Incognito/Private browser window — confirm no login required | You (Analyst) | To Do |
| TASK-41 | Complete the Pre-Submission Checklist in the README | You (Analyst) | To Do |
| TASK-42 | Submit the Official Submission Form at forms.office.com | You (Analyst) | To Do |

Acceptance Criteria (Definition of Done)

- Candidate's Choice feature is live on the dashboard with a written justification

- GitHub repo is public and contains .ipynb + HTML export (no raw CSV)

- Dashboard link opens without login in Incognito mode

- Presentation link opens without login in Incognito mode

- README.md updated with all 3 sections (Executive Summary, Project Links, Technical Explanation)

- Submission form completed

| Tools Required - GitHub - Google Slides / Canva - Google Colab (HTML export) - Streamlit Cloud / Power BI Web | Pro Tip Suggested Candidate's Choice idea: Add a 'Healthy Score' metric that combines high protein + high fiber + low sugar into a single score (0-10). This gives buyers one number to evaluate products instead of three separate values — massive business value. |
| --- | --- |